INDIVIDUAL PLANNING AND PROGRESS REPORT

Imagen en blanco y negro

Descripción generada automáticamente con confianza media

DELIVERABLE 2

DESING AND TESTING 2

2023-2024

JESÚS FERNÁNDEZ RODRÍGUEZ

|  |  |
| --- | --- |
| Date | Version |
| 05/26/2024 | V1.0 |

|  |  |
| --- | --- |
| Group: 21 | |
| Members | Email |
| Fernández Rodríguez, Jesús | [jesferrod1@alum.us.es](mailto:jesferrod1@alum.us.es) |
| García Rodríguez, Javier | [javgarrod5@alum.us.es](mailto:javgarrod5@alum.us.es) |
| González Ortiz, Miguel | [miggonort1@alum.us.es](mailto:miggonort1@alum.us.es) |
| Palomo García, Miguel | [migpalgar1@alum.us.es](mailto:migpalgar1@alum.us.es) |
| Periáñez Franco, Luis Javier | [luiperfra1@alum.us.es](mailto:luiperfra1@alum.us.es) |

GitHub repository: <https://github.com/JesusFern/Acme-SF-D04>

TABLE OF CONTENTS

[Executive Summary 3](#_Toc160816637)

[Introduction 3](#_Toc160816638)

[Contents 3](#_Toc160816639)

[ Planning and Progress 4](#_Toc160816640)

[ Task Listing 4](#_Toc160816641)

[ Task Screenshots 5](#_Toc160816642)

[ Budget Task 5](#_Toc160816643)

[Conclusion 6](#_Toc160816644)

[Bibliography 6](#_Toc160816645)

# Executive Summary

This report highlights the successful completion of all mandatory requirements within the established timeframe. Diligent efforts have been made to carry out each mandatory task quickly and effectively. Special attention has been paid to time and resource management to ensure that no mandatory requirement has been overlooked or carried out unsatisfactorily.

**Revision Table**

|  |  |  |
| --- | --- | --- |
| Revision Number | Date | Description |
| v1r0 | 05/26/2024 | - |

# Introduction

This planning document aims to present and explain task assignments, their progress, and the time and value allocated and planned for them. To achieve this, a table will be created with tasks, their assignment, and expected time, which will be compared with another table showing the actual time invested and the corresponding cost in euros according to the role.

# Contents

## Planning and Progress

### Task Listing

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Id | Title | Description | Assignee/s and Role/s | Planned Time | Actual Time |
| #13 | T-I1-Testing-Project | Testing project | Jesús Fernández - Manager | 150 minutes | 250 minutes |
| #14 | T-I1-Testing-User Story | Testing user story | Jesús Fernández - Manager | 240 minutes | 300 minutes |
| #15 | T-I1-Testing-Project User Story | Testing Project user story | Jesús Fernández - Manager | 50 minutes | 80 minutes |
| - | Analysis Report | - | Jesús Fernández - Manager | 15 minutes | 15 minutes |
| - | Planning and progress Report | - | Jesús Fernández - Manager | 15 minutes | 15 minutes |

### Task Screenshots

|  |  |  |
| --- | --- | --- |
|  |  |  |

### Budget Task

|  |  |
| --- | --- |
| Total estimated cost | Real cost |
| 235€ | 330€ |

# Conclusion

Everything went as expected.

# Bibliography

Intentionally blank