INDIVIDUAL PLANNING AND PROGRESS REPORT

Imagen en blanco y negro

Descripción generada automáticamente con confianza media

DELIVERABLE 4

DESING AND TESTING 2

2023-2024

LUIS JAVIER PERIÁÑEZ FRANCO

|  |  |
| --- | --- |
| Date | Version |
| 04/26/2024 | V1.0 |
| 05/27/2024 | V2.0 |
| 10/06/2024 | V3.0 |

|  |  |
| --- | --- |
| Group: 21 | |
| Members | Email |
| Fernández Rodríguez, Jesús | [jesferrod1@alum.us.es](mailto:jesferrod1@alum.us.es) |
| García Rodríguez, Javier | [javgarrod5@alum.us.es](mailto:javgarrod5@alum.us.es) |
| González Ortiz, Miguel | [miggonort1@alum.us.es](mailto:miggonort1@alum.us.es) |
| Palomo García, Miguel | [migpalgar1@alum.us.es](mailto:migpalgar1@alum.us.es) |
| Periáñez Franco, Luis Javier | [luiperfra1@alum.us.es](mailto:luiperfra1@alum.us.es) |

GitHub repository: <https://github.com/JesusFern/Acme-SF-D04>

TABLE OF CONTENTS

[Executive Summary 2](#_Toc1245454525)

[Revision Table 3](#_Toc435147360)

[Introduction 3](#_Toc941691026)

[Contents 3](#_Toc8290930)

[ Planning and Progress 4](#_Toc269679100)

[ Task Listing 4](#_Toc189864538)

[ Task Screenshots 4](#_Toc1001089195)

[ Budget Task 5](#_Toc527495735)

[Conclusion 5](#_Toc2062682829)

[Bibliography 5](#_Toc527976906)

# Executive Summary

This report underscores the successful fulfillment of all essential obligations within the designated timeframe. We have dedicated diligent efforts to swiftly and effectively execute each mandatory task. Notably, we have prioritized meticulous time and resource management to guarantee that no mandatory requirement has been neglected or executed inadequately.

# Revision Table

|  |  |  |
| --- | --- | --- |
| Revision Number | Date | Description |
| v1r0 | 05/26/2024 | First revision with some mistakes |
| V2r0 | 05/27/2024 | Final revision |
| V3r0 | 06/10/2024 | Revision for the third call |

# Introduction

This planning document seeks to outline and elucidate task assignments, their respective progress, and the allocated time and value designated for each. To accomplish this objective, a table will be constructed detailing tasks, their assignments, and anticipated timeframes, which will be juxtaposed with another table illustrating the actual time expended and the associated costs in euros based on the role.

# Contents

## Planning and Progress

### Task Listing

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Id | Title | Description | Assignee/s and Role/s | Planned Time | Actual Time |
| #12 | T-I2-Testing-Contract | Testing Contract | Luis –Tester | 120 minutes | 240 minutes |
| #13 | T-I2-Testing-ProgressLog | Testing ProgressLog | Luis-Tester | 120 minutes | 200 minutes |
| #21 | Task-I2-Document | Testing Report, Planning and Progress Report and Analysis Report | Luis-Tester | 30 minutes | 30 minutes |
| #63 | T-I2-Index-3-Call | Fixing the indexes of Contract and ProgressLog | Luis-Tester | 30 minutes | 60 minutes |

### Task Screenshots

Initial definition of all tasks:

Captura de pantalla de un celular

Descripción generada automáticamente

In the middle of the delivery :

Captura de pantalla de un celular

Descripción generada automáticamente

At the end of the delivery:


Captura de pantalla de un celular

Descripción generada automáticamente


### 

-3º Call


Initial:



Middle:



End:



### Budget Task

|  |  |
| --- | --- |
| Total estimated cost | Real cost |
| 66.67€ | 176.67€ |

# Conclusion

In conclusion, the Planning and Progress report reflects a thorough analysis of the current status and evolution of an ongoing project. It provides a detailed insight into planned activities, achieved milestones, and any significant deviations from the original plan. Through this report, areas of success and challenge can be identified, allowing for timely adjustments in strategy and resource allocation to optimize performance and meet project objectives. Moreover, the Planning and Progress report serves as a vital communication tool among different teams and stakeholders, keeping them informed about progress and upcoming steps. In summary, a well-crafted Planning and Progress report is essential for maintaining transparency, accountability, and overall project success.

# Bibliography

Intentionally blank