INDIVIDUAL PLANNING AND PROGRESS REPORT

Imagen en blanco y negro

Descripción generada automáticamente con confianza media

DELIVERABLE 3

DESING AND TESTING 2

2023-2024

JAVIER GARCÍA RODRÍGUEZ

|  |  |
| --- | --- |
| Date | Version |
| 04/25/2024 | V3.4 |

|  |  |  |
| --- | --- | --- |
| Group: 21 | |  |
| Members | Email | Role |
| García Rodríguez, Javier | [javgarrod5@alum.us.es](mailto:javgarrod5@alum.us.es) | Analyst |

* Repository: <https://github.com/JesusFern/Acme-SF-D03>

TABLE OF CONTENTS

[Executive Summary 3](#_Toc160821582)

[Revision Table 3](#_Toc160821583)

[Introduction 3](#_Toc160821584)

[Contents 4](#_Toc160821585)

[ Planning and Progress 4](#_Toc160821586)

[ Task Listing 4](#_Toc160821587)

[ Task Screenshots 5](#_Toc160821588)

[ Budget Task 5](#_Toc160821589)

[Conclusion 5](#_Toc160821590)

[Bibliography 5](#_Toc160821591)

# Executive Summary

This report underscores the accomplished fulfillment of all requisite obligations within the predetermined timeframe. Diligent endeavors have been exerted to execute each obligatory task promptly and efficiently. Emphasis has been placed on the meticulous management of time and resources to guarantee that no mandatory requirement has been neglected or executed inadequately.

# Revision Table

|  |  |  |
| --- | --- | --- |
| Revision Number | Date | Description |
| v1r0 | 02/14/2024 | Follow up |
| v1r1 | 02/16/2024 | 1st deliverable |
| v2r0 | 02/21/2024 | Follow up |
| v2r1 | 03/06/2024 | Follow up |
| v2r2 | 03/08/2024 | 2nd deliverable |
| v3r0 | 04/03/2024 | Follow up |
| v3r1 | 04/10/2024 | Follow up |
| v3r2 | 04/22/2024 | Follow up |
| v3r3 | 04/24/2024 | Follow up |
| v3r4 | 04/25/2024 | 3rd deliverable |

# Introduction

This planning document aims to set out and explain the task assignments, the progress of these tasks and the time and value spent and planned for them. To do this, a table will be created with the tasks, their assignment and expected time and will be compared with another table with the actual time spent and how much that cost would be in euros according to the role.

My role is:

* Analyst

# Contents

## Planning and Progress

### Task Listing

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Id | Title | Description | Assignee/s and Role/s | Planned Time | Actual Time |
| #16 | Task I3.006 | Developer operations on Training Module | Javier García Rodríguez - Analyst | 7 hours | 10 hours |
| #17 | Task I3.007 | Developer operations on Training Session | Javier García Rodríguez – Analyst | 7 hours | 10 hours |
| #18 | Task I3.008 | Developer operations on Developer Dashboard | Javier García Rodríguez – Analyst | 2 hours | 1 hour and 30 minutes |
| #106 | Task I3.017 | Operations by anonymous principals on user accounts | Javier García Rodríguez – Analyst | 1 hour | 45 minutes |
| #107 | Task I3.018 | Operations by developerson user accounts | Javier García Rodríguez - Analyst | 1 hour | 45 minutes |
| #108 | Task I3.019 | Operations by any principals on trainingmodules | Javier García Rodríguez - Analyst | 2 hours | 1 hour |

### Task Screenshots

Interfaz de usuario gráfica, Texto, Aplicación, Chat o mensaje de texto

Descripción generada automáticamente

### Budget Task

|  |  |
| --- | --- |
| Total estimated cost | Real Cost |
| 30.00€/h \* 1200 min = 36000€ | 43200€ |

# Conclusion

Everything went as expected, even having some variations during the beginning of the project.

# Bibliography

Intentionally blank