INDIVIDUAL PLANNING AND PROGRESS REPORT

Imagen en blanco y negro

Descripción generada automáticamente con confianza media

DELIVERABLE 1

DESING AND TESTING 2

2023-2024

MIGUEL GONZÁLEZ ORTIZ

|  |  |
| --- | --- |
| Date | Version |
| 02/16/2024 | V1.0 |
| 03/08/2024 | V2.0 |
| 26/04/2024 | V3.0 |
| 20/10/2024 | V4.0 |

|  |  |
| --- | --- |
| Group: 21 | |
| Members | Email |
| Fernández Rodríguez, Jesús | [jesferrod1@alum.us.es](mailto:jesferrod1@alum.us.es) |
| García Rodríguez, Javier | [javgarrod5@alum.us.es](mailto:javgarrod5@alum.us.es) |
| González Ortiz, Miguel | [miggonort1@alum.us.es](mailto:miggonort1@alum.us.es) |
| Palomo García, Miguel | [migpalgar1@alum.us.es](mailto:migpalgar1@alum.us.es) |
| Periáñez Franco, Luis Javier | [luiperfra1@alum.us.es](mailto:luiperfra1@alum.us.es) |

GitHub repository: <https://github.com/JesusFern/Acme-SF-D03>

Table of Contents

[Executive Summary 3](#_Toc159007104)

[Revision Table 3](#_Toc159007105)

[Introduction 3](#_Toc159007106)

[Contents 3](#_Toc159007107)

[ Planning and Progress 3](#_Toc159007108)

[ Task Listing 3](#_Toc159007109)

[ Task Screenshots 4](#_Toc159007110)

[ Budget Task 4](#_Toc159007111)

[Conclusion 4](#_Toc159007112)

[Bibliography 5](#_Toc159007113)

# Executive Summary

This project centers around establishing transparent and objective criteria for evaluating individual performance of Student #4. We've communicated clear expectations from the beginning, emphasizing factors such as quality of work, teamwork, creativity, punctuality, and goal attainment.

Furthermore, we've defined specific benchmarks for evaluating performance, including adherence to deadlines, quality standards, and reporting requirements. In cases where an individual falls short of these expectations, a review process and corrective action plan will be initiated. However, termination of employment will only be considered as a last resort if performance fails to improve despite corrective measures. This approach ensures fairness, transparency, and a goal-oriented atmosphere, always prioritizing the best interests of each team member.

# Revision Table

|  |  |  |
| --- | --- | --- |
| Revision Number | Date | Description |
| v1r0 | 02/14/2024 | First revision with some mistakes |
| V2r0 | 03/08/2024 | - |
| V3r0 | 26/04/2024 | - |
| V4r0 | 20/10/2024 | Last version |

# Introduction

This is the Planning and Progress Report of Student #4. In this report, I will outline the tasks I have completed, along with the time taken for each task and any potential challenges encountered.

# Contents

## Planning and Progress

### Task Listing

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Id | Title | Description | Asignee/s and Role/s | Planned Time | Actual Time |
| #20 | Task I4 - 001 | Sponsor Operations on Sponsorship | Miggonort1 –Developer | 250 minutes | 300 minutes |
| #51 | Task I4 - 002 | Sponsor Operations on Invoices | Miggonort1-Developer | 250 minutes | 240 minutes |
| #50 | Task I4 - 003 | Sponsor Operations on Sponsor Dashboards | Miggonort1-Developer | 120 minutes | 160 minutes |
| #90 | Task I4 – 004 | Operations by anonymous principals on user accounts and operations by sponsors on user accounts | Miggonort1-Developer | 90 minutes | 45 minutes |
| #16 | Task I4 - 005 | Operations by any principals on sponsorships | Miggonort1-Developer | 60 minutes | 30 minutes |
| - | Individual Planning and Progress Report | Creating the Planning and Progress Report | Miggonort1-Developer | 15 minutes | 15 minutes |
| - | Analysis Report | Creating Analysis Report | Miggonort1-Developer | 10 minutes | 10 minutes |
| - | Fix bugs | Check de errors and fixed | Miggonort1-Developer | 20 minutes | 20 minutes |

### Task Screenshots

|  |  |  |
| --- | --- | --- |
|  |  |  |

### Budget Task

|  |  |
| --- | --- |
| Total estimated cost | Real Cost |
| 270€ | 271,67€ |

# Conclusion

Everything went as expected.

# Bibliography

Intentionally blank