INDIVIDUAL PLANNING AND PROGRESS REPORT

Imagen en blanco y negro

Descripción generada automáticamente con confianza media

DELIVERABLE 4

DESING AND TESTING 2

2023-2024

MIGUEL PALOMO GARCIA

|  |  |
| --- | --- |
| Date | Version |
| 27/05/2024 | V1.0 |

|  |  |
| --- | --- |
| Group: 21 | |
| Members | Email |
| Fernández Rodríguez, Jesús | [jesferrod1@alum.us.es](mailto:jesferrod1@alum.us.es) |
| García Rodríguez, Javier | [javgarrod5@alum.us.es](mailto:javgarrod5@alum.us.es) |
| González Ortiz, Miguel | [miggonort1@alum.us.es](mailto:miggonort1@alum.us.es) |
| Palomo García, Miguel | [migpalgar1@alum.us.es](mailto:migpalgar1@alum.us.es) |
| Periáñez Franco, Luis Javier | [luiperfra1@alum.us.es](mailto:luiperfra1@alum.us.es) |

GitHub repository: <https://github.com/JesusFern/Acme-SF-D04>

TABLE OF CONTENTS

[Executive Summary 3](#_Toc167737122)

[Revision Table 3](#_Toc167737123)

[Introduction 3](#_Toc167737124)

[Contents 3](#_Toc167737125)

[ Planning and Progress 4](#_Toc167737126)

[ Task Listing 4](#_Toc167737127)

[ Budget Task 4](#_Toc167737128)

[Conclusion 5](#_Toc167737129)

[Bibliography 5](#_Toc167737130)

# Executive Summary

This report highlights the successful completion of all mandatory requirements within the established timeframe. Diligent efforts have been made to carry out each mandatory task quickly and effectively. Special attention has been paid to time and resource management to ensure that no mandatory requirement has been overlooked or carried out unsatisfactorily.

# Revision Table

|  |  |  |
| --- | --- | --- |
| Revision Number | Date | Description |
| v1r0 | 27/05/2024 | - |
|  |  |  |
|  |  |  |

# Introduction

This planning document aims to present and explain task assignments, their progress, and the time and value allocated and planned for them. To achieve this, a table will be created with tasks, their assignment, and expected time, which will be compared with another table showing the actual time invested and the corresponding cost in euros according to the role.

# Contents

## Planning and Progress

### Task Listing

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Id | Title | Description | Assignee/s and Role/s | Planned Time | Actual Time |
| #3 | Task I5.001 | Code Audit Testing | Miguel Palomo –Operator | 240 minutes | 240 minutes |
| #4 | Task I5.002 | Audit Record Testing | Miguel Palomo-Operator | 240 minutes | 260 minutes |
| - | General fixes | General fixes | Miguel Palomo –Operator | 40 minutes | 30 minutes |
| - | Testing Report | - | Miguel Palomo –Operator | 15 minutes | 15 minutes |
| - | Analysis Report | - | Miguel Palomo- Operator | 15 minutes | 15 minutes |
| - | Planning and progress Report | - | Miguel Palomo- Operator | 15 minutes | 15 minutes |

### Budget Task

|  |  |
| --- | --- |
| Total estimated cost | Real cost |
| 190€ | 190€ |

# Conclusion

Everything went as expected.

# Bibliography

Intentionally blank